# Building Viral Velocity

Our Experience Building an AI-Assisted Mobile App

Project: Viral Velocity Engine  |  June 2026

# Introduction

This document shares what it was like to build the Viral Velocity app using AI coding tools (Cursor). It focuses on experience — what worked, what broke, and what we learned — not technical specifications. We started from a Business Requirements Document and a 5-day plan. We delivered a working backend, admin portal, and mobile app tested on a real Android phone.

# How We Worked

We treated the AI as a fast junior developer: describe the feature, generate code, run it, report bugs in plain language, fix, repeat. A human was still needed for product decisions, security requirements, physical device testing, and budget choices (free vs paid APIs).

# The Journey

## Days 1–2: Backend & Admin — “This is going fast”

Express, SQLite, auth, photo upload, scoring, enhancement, subscriptions, and the admin portal came together quickly. Database migrations matched the BRD. Admin dashboard, subscribers, discounts, and 2FA were usable with minimal hand coding.

We had to explicitly ask for:

OTP rate limiting and brute-force protection

Forgot-password responses that do not reveal if an email exists

Proper errors when uploading more than 5 photos

AI effectiveness this phase: 4–5 / 5

## Days 3–4: Mobile — “Pretty screens, harder interactions”

Seventeen screens with NativeWind styling. Auth, upload, scoring, library, and subscription layouts were generated in good structure. The hardest feature was swipe-to-save/discard on enhanced photos — gesture-handler and Reanimated needed several tuning rounds. Android bundling failed once until babel-preset-expo was installed.

AI effectiveness this phase: 3–4 / 5

## Day 5: QA — “Proof on paper”

30/30 automated backend checks passed. Part 2 logs were filled. We thought we were done — but passing API tests is not the same as the app feeling right on a phone.

## After delivery: Real phone testing — “Where reality hit”

Testing on Android via Expo Go over Wi-Fi revealed a second wave of issues: status bar overlap, white system navigation bar, LAN API URL, prompts failing (Replicate needed paid credits), subscription UI not matching wireframe, app crash from outdated Expo APIs, and hidden settings.

We switched enhancement to free local Sharp processing with a keyword parser. Prompts like “warm golden sunset” work; “add a hat” cannot — and we now tell users honestly.

AI effectiveness this phase: 3 / 5 alone, 4 / 5 with clear bug reports from real use

# Where AI Helped Most

Boilerplate, CRUD, migrations, JWT auth

Admin web forms, tables, React Query

Consistent patterns across the codebase

Documentation and QA scripts

Fast fixes when given exact error messages

Estimate: AI handled roughly 70–80% of structure and typing.

# Where AI Struggled

Security features not added unless explicitly requested

Mobile gestures and swipe interactions

Device-specific UI (safe areas, system bars, LAN IP)

Paid API economics (Replicate vs free Sharp)

BRD contradictions (token tiers vs Monthly/Annual plans)

Outdated API knowledge (Expo SDK 56 breaking changes)

# Lessons Learned

AI is a pair programmer, not autopilot.

Test on a physical device before calling a feature done.

Ask explicitly for security and edge cases.

When the BRD conflicts with itself, a human must choose.

Free local tools can replace paid AI if expectations are set clearly.

# Did We Succeed?

Yes. We delivered a full monorepo: backend (30/30 QA), admin web, and mobile app on Expo Go. The last mile — security, gestures, device polish, and enhancement realism — required human testing and product decisions.

# Self-Ratings (AI Effectiveness, 1–5)

| Area | Score | Reason |
| --- | --- | --- |
| Backend APIs | 5 | Fast, accurate, easy to extend |
| Admin web | 5 | Standard React; few surprises |
| Mobile UI (static) | 4 | Good layouts; minor polish |
| Mobile gestures | 3 | Several fix rounds |
| Real-device QA | 3 | Issues found only on phone |
| Enhancement / prompts | 3 | Pivot to Sharp after API costs |
| Documentation | 5 | Easy to generate and refine |
| Overall | 4 | Strong accelerator; needs human judgment |

# One-Sentence Summary

AI got us to a demo-ready app quickly; human testing, product decisions, and honest limits on “AI enhancement” turned it into something we could show and explain with confidence.

# Note for Management

This assignment evaluated AI coding tools on a production-style app. Our conclusion: they build most of the application well, but the final mile — security, mobile UX on real hardware, paid integrations, and ambiguous requirements — still requires an experienced developer in the loop.

— End of experience document —