VIRAL VELOCITY APP

Development Research

Part 1: Overview, Process, Timeline, Analysis and Risk

# 1. Purpose and Scope

This document evaluates how well AI coding tools can build a production-grade mobile and web app with minimal human coding input. It is written from a VA perspective, not a developer perspective.

Four research questions to answer:

- How do you create an app using AI tools end-to-end?

- How much time does it take compared to traditional development?

- How good is AI at generating production-ready code?

- What are the major concern points and risks when relying heavily on AI?

# 2. AI Tools Used

## 2.1 Claude Code (Primary Tool)

Claude Code is Anthropic's terminal-based coding assistant. It reads, writes, and edits your entire codebase from the command line using plain English instructions.

## 2.2 Claude Code + VS Code

Run Claude Code inside VS Code's integrated terminal (Ctrl+`). You see every file it creates or edits live in the file explorer. No need to write code yourself.

## 2.3 Supporting Tools

| Tool | Purpose | When to Use |
| --- | --- | --- |
| Claude.ai (chat) | Planning and review | Before coding: architecture decisions, reviewing generated code |
| v0.dev | UI component generation | Generate React UI from wireframe descriptions |
| Cursor IDE | AI-native editor | Alternative to VS Code with deeper AI integration |
| Postman | API testing | Test each backend endpoint before building the next |

# 3. How to Build the App Using AI

Five phases across 5 days. Claude Code does the heavy lifting; your job is to direct it, review output, and test each piece before moving on.

## Day 1: Setup and Backend

- Install Node.js, VS Code, Claude Code, Git, Expo CLI

- Read the BRD fully before writing a single line of code

- Ask Claude Code to scaffold both repos: React + Vite (admin web) and React Native + Expo (mobile)

- Paste the BRD database schema into Claude Code and ask it to generate SQL migration files

- Build Auth APIs (signup, login, OTP reset) and test each in Postman before moving on

## Day 2: Remaining Backend + Admin Web

- Build Photo Upload, Social Scoring, and Subscription APIs with Claude Code

- Use v0.dev to generate each admin screen from the BRD wireframe descriptions

- Import components into the Vite project and connect them to backend APIs via Claude Code

- Test: Dashboard, Images Matched, Subscribers, Discount config, Admin Profile and 2FA

## Day 3: Mobile Auth and Core Screens

- Build mobile screens in BRD order: Landing, Login, Sign Up with Parental popup, Forgot Password

- Tell Claude Code explicitly to use NativeWind classes only, not web Tailwind

- Build Dashboard, Photo Upload with gallery multi-select, and Scoring screen with sub-scores

- Test each screen on iOS Simulator and Android Emulator before moving to the next

## Day 4: Mobile Remaining Screens

- Build Enhance screen with swipe UX. Tell Claude to use react-native-gesture-handler explicitly

- Build Side-by-Side Compare, Library, Subscription and billing, and Settings screens

- Wire all mobile screens to the real backend APIs

- Run smoke tests across the full mobile app flow

## Day 5: QA, Bug Logging and Report

- Run the full BRD QA checklist, all functional and non-functional test cases

- Log every bug, AI mistake, and fix in the Experience Log (Part 2)

- Complete the Final Assessment in Part 2 with honest ratings per category

# 4. AI-Assisted Development Timeline

| Day | Focus Area | Deliverables | Tools |
| --- | --- | --- | --- |
| 1 | Setup and Backend | Scaffolded repos, DB migrations, Auth APIs tested in Postman | Claude Code, Claude.ai |
| 2 | Backend remainder and Admin Web | Upload/Scoring/Subscription APIs, all admin screens connected | Claude Code, v0.dev |
| 3 | Mobile Auth and Core Screens | Landing through Scoring screen, tested on both simulators | Claude Code, NativeWind |
| 4 | Mobile Remaining Screens | Enhance, Library, Subscription, Settings, all wired to backend | Claude Code |
| 5 | QA and Report | BRD checklist complete, bug log filled, Part 2 report finalized | Claude Code, Claude.ai |

# 5. How Good Is AI at Building Apps?

## 5.1 Strengths

| Task | Assessment |
| --- | --- |
| Auth screens and forms | Excellent. Login, Sign Up, OTP flows generated quickly and accurately |
| CRUD API endpoints | Very strong. REST endpoints with validation and DB calls built in minutes |
| Database schemas | Strong. Given the BRD tables, Claude generates correct SQL migrations |
| React Query setup | Strong. Data-fetching hooks, caching, and error states handled well |
| Boilerplate and scaffolding | Excellent. Eliminates hours of repetitive project setup work |
| Test case generation | Good. Converts BRD test cases into runnable Jest or Detox code |

## 5.2 Weaknesses

| Problem Area | What Goes Wrong |
| --- | --- |
| NativeWind class errors | AI writes web-only Tailwind classes that silently fail on React Native |
| Swipe gesture (Enhance screen) | Gesture handler output is often broken on real devices and needs manual tuning |
| Subscription state machine | Cancel, grace period, and deletion timing edge cases are frequently missed |
| OTP rate limiting | AI skips brute-force throttling on OTP flows unless you ask for it explicitly |
| Context loss in long sessions | Claude Code forgets earlier files and can generate conflicting code |
| Admin CSV export | Export functionality is usually incomplete and needs 2 to 3 iterations |

# 6. Risk Register

| Risk | Description | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| Hallucinated APIs | AI invents RN library functions that do not exist | High | High | Always run and test code before moving on |
| Missing security logic | OTP throttle and 2FA may be silently skipped | High | High | Explicitly request every security feature |
| Blind AI trust | Accepting output without review causes production bugs | High | High | Read and test every screen before moving on |
| Context window limits | Long sessions lose earlier context, conflicting output | Medium | High | Commit to Git between sessions; work in focused sprints |
| NativeWind incompatibility | Web Tailwind classes break silently on mobile | High | Medium | Test on device after each screen |
| Subscription edge cases | Complex cancel and deletion state machine gets missed | Medium | High | Map all states in a diagram before prompting AI |
| App Store rejection | AI may miss native payment gateway rules | Medium | High | Review App Store guidelines manually |
| Pro usage limits | ~44K tokens per 5-hour window; heavy sessions hit limits | Medium | Medium | Plan sessions; do complex tasks at the start |